Infrastructure Committee Meeting Minutes

January 3, 2022

- Mr. Randall called the meeting to order at 6 p.m.

- Attendance

  - Present: Richard Randall, Jim Wieringa, John Frost, Mary Reineke, Sandy Battreall, Carol Goller, Troy Weatherby (Managing Director)

  - Absent: Tracy Bohan, Brad Renner

- Old Business

  - Status Reports

    - There were no water line breaks reported.

    - Emergency pump truck and generator were rented to keep LS 2 and 5 operational following December’s storm. Equipment to repair LS 2 has been ordered.

    - Pavilion 1 was destroyed and will be replaced by May 1; there was relatively minor damage to the boathouse, clubhouse, and environs; repairs will be effected.

    - The decrepit Chevy Trailblazer needs to be replaced; snow equipment is all operational.

    - The dam safety chief engineer from Nebraska DNR had presented information about our dam. The committee discussed his findings at length and anticipates a hefty fee for a consultant to address the engineer’s suggestions.

    - The committee discussed some of the covenant changes made by the Board of Directors.

    - The 2022 projects have not been approved yet but will likely include items 1-8 on our request list. The board will confirm the budget this month.

    - The utility rate data show we were well on target in our projections for the year. Monthly monitoring will continue.

- New Business

  - Ms. Battreall will write a newsletter a summary of the infrastructure damage from December’s storm, including consequent repairs.

- Next meeting 6 p.m. Monday, February 7, 2022.

- The meeting adjourned at 7:15 p.m.