Infrastructure Committee Meeting Minutes

March 7, 2022

- Mr. Randall called the meeting to order at 6 p.m.

- Attendance: Richard Randall, John Frost, Jim Wieringa, Mary Reineke, Tracy Bohan, Carol Goller, Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - There were no water line breaks reported.

    - There was one sewer break which was repaired.

    - Mr. Weatherby and Ms. Battreall will meet with the asphalt company soon.

    - Insurance paid the claims we submitted following the December tornado and wind storms; repairs will be ongoing.

    - Vehicles are performing reliably.

    - The access areas and campground are in good shape, and we have several new trees.

    - The committee discussed and continues to recommend replacing the damaged docks along the east side of the clubhouse with floating docks.

  - The committee reviewed utility rate data and will continue to monitor.

  - Ms. Goller reported no chance of Federal infrastructure grants; regional and local alternatives may be sought later.

  - The committee created a high-level plan for potential large infrastructure projects.

    - As a first step, the committee requests Board assent to seek leads on qualified engineering firms to assess the dam.

    - Mr. Wieringa presented a report on relocating the sewer line at the west end under the lake. As a first step, the committee requests Board assent to seek leads on qualified engineering firms to assess the sewer line.

  - Discussion of a five-year plan for road prioritization was temporarily deferred.

- New Business: Mr. Weatherby noted ongoing problems with the WTP sediment pond. The committee discussed some options and will continue to consider the matter.

- Next meeting 6 p.m. Monday, April 4, 2022.

- The meeting adjourned at 8 p.m.