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Infrastructure Committee Meeting Minutes
July 5, 2022


1. Mr. Randall called the meeting to order at 6 p.m. 
	
2. Attendance: Richard Randall, John Frost, Sandy Battreall, Carol Goller, Matt Larson (Board member), Troy Weatherby (Managing Director) 

3. Old Business 
3.1. Status Reports
3.1.1. We had two water main breaks, both repaired; the electronics in one of our WTP valves malfunctioned and awaits repair.
3.1.2. LS 2 is finished; LS 5 work will be scheduled next. 
3.1.3. Road overlays and repairs remain to be scheduled.
3.1.4. The 2011 one-ton truck is inoperative pending repair; we are still unsure when a replacement mower will be available. 
3.1.5. Many access lots were well utilized over the holiday weekend and have been cleaned; low branches at the campground will be trimmed. 
3.1.6. At a later date, the committee will evaluate options to address annual pool concerns.    
3.2. The committee reviewed utility rate data; we are still in alignment with projections YTD.
3.3. Mr. Weatherby updated the cost estimate for rerouting the LS 9 sewer line, and the committee will continue to pursue discussion.  

4. New Business 
4.1. Capital Projects – the committee began looking over its Annual and Five-Year Capital Projects Plans.

5. Next meeting 6 p.m. Tuesday, August 1, 2022. 

6. The meeting adjourned at 7:30 p.m. 




