Infrastructure Committee Meeting Minutes

Aug 1, 2022

- Mr. Randall called the meeting to order at 6 p.m.

- Attendance: Richard Randall, John Frost, Jim Wieringa, Mary Reineke, Sandy Battreall, Tracy Bohan, Carol Goller, Brad Renner (Board rep), Matt Larson (Board member)

- Old Business

  - Status Reports

    - We had one water main break that was repaired; we will evaluate proposals for the WTP control panel and decide which is most suitable.

    - LS 5 parts will be ordered and work is being planned.

    - We’re still waiting to schedule road overlays and repairs. Dedication of the Daegan Page honorific on Greenwood Road will be August 19.

    - Replacement parts for the 2011 one-ton truck are expected this week and repair will follow; our new replacement mower should arrive on Thursday.

    - AL 1522 has been neatened. Summer mowing crews are done and we are looking for someone to finish the season. AL 14 seawall erosion will be addressed.

    - Pool hours will depend on lifeguard availability.

    - Preparations are ongoing for the annual MVFD fundraiser on August 20.

    - The committee mentioned again the idea of retaining the revenue stream after the WTP loan retires, in order to cover upcoming costly projects.

  - Ms. Goller will email the committee updated utility rate data.

  - The final cost estimate for rerouting the LS 9 sewer line will be completed and delivered to the Board for their work session.

- New Business

  - Capital Projects – Mr. Weatherby will email updates to the Capital Project Plans to the committee in time for reflection before our next meeting.

- Next meeting 6 p.m. Tuesday, August 30, 2022.

- The meeting adjourned at 7 p.m.