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Infrastructure Committee Meeting Minutes
Aug 30, 2022


1. Mr. Randall called the meeting to order at 6 p.m. 
	
2. Attendance: Richard Randall, John Frost, Jim Wieringa, Mary Reineke, Sandy Battreall, Carol Goller, Brad Renner (Board rep), Troy Weatherby (Managing Director) 

3. Old Business 
3.1. Status Reports
3.1.1. We have evaluated proposals for the WTP control panel and will sign a contract shortly; the cost has risen since funds were allocated last year. Placing the recessed tank for the South water tower is scheduled for September. 
3.1.2. * The committee reviewed components and costs for repairs to LS 5. Ms. Battreall moved, Ms. Reineke seconded, to move forward on all aspects of work on LS 5. Motion carried. The committee reviewed details for work on LS 9. 
3.1.3. Road paving has been completed for the year, and patching will be done. Murray Road from Hwy 75 will close September 6. The committee discussed traffic flow. 
3.1.4. Repairs to the 2011 one-ton truck will be made when replacement parts arrive; our new mower has been used already.
3.1.5. RL 8 seawall erosion will be addressed. The fishing pond area by AL 7 has been dredged. 
3.1.6. The committee discussed sand erosion at the beach. 
3.1.7. The committee thanks Tracy Bohan for her time on the committee.
3.2. The committee continued its evaluation of projects for 2023 and beyond. We will finish prioritizing at the next meeting. 

4. Next meeting 6 p.m. Monday, October 3, 2022. 

5. The meeting adjourned at 8:30 p.m. 




