Appeals Committee Minutes

7 June, 2022

A.  Attendance:

1.  Members Present:  Ms, Pam Curtis (Chairperson), Ms. Sandy Lewis, Mr. Tony Hemmer. Mr. Mike Langford, Mr. Rick Croasdale (Secretary).

2.  Staff Present:  Mr. Troy Weatherby (Managing Director and Building Inspector), and Mr. Steve Wicht (Board Representative).

3.  Absentees:  Mr. Steve Oiness, Mr. Zack Zimmerman,

4.  Guests Present: Mr. Mat Larson (Board Member)

5.  Committee Vacancies:  None

B.  New Business: Ms. Pam Curtis opened the meeting at 6pm and introduced the appeal presented in a letter by Mr. Jeff Chandler, address 8612 Riverdale Rd, Lot 342,

- Appeal:  Mr. Chandler is requesting forgiveness for a $1600 fine levied for late completion of a project (retaining wall, pergola, and patio etc.) on his property according to the building permit and Beaver Lake Rules.

a.  Factors on the request as related by the letter provided and Mr. Weatherby:

- Delay of materials caused by supply line problems (length not defined)

(2) Weather and Winter conditions made construction difficult

- Original permit granted for 6 months on 26 Aug 2020 with a 3 month extension granted on 18 Jan 2021.  New completion was due 1 June, 2021.  Actual completion was 9 May 2022?

(3)  Lack of communication during the project

*  b.  After consideration of the facts above and discussion, a motion was made by Ms. Lewis, seconded by Mr. Hemmer, and approved by the committee that the Board deny the appeal based on factor (3) above.

- Election of Officers:  The committee voted that Pam Curtis remain Chair and that Ms. Sandy Lewis become the new secretary.

C.  Old Business: None.

D.  Adjournment:  A motion was made to adjourn at 6:45 pm, seconded, and approved.