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Infrastructure Committee Meeting Minutes
February 6, 2023


1. Mr. Randall called the meeting to order at 6 p.m. 
	
2. Attendance: Richard Randall, John Frost, Jim Wieringa, Mary Reineke, Sandy Battreall, Carol Goller, Brad Renner (Board rep), Troy Weatherby (Managing Director) 

3. Old Business 
3.1. Status Reports
3.1.1. We had one water main break, which was repaired. Replacing malfunctioning distribution system valves will continue when feasible. Components for the WTP PLC upgrade have been ordered and we hope to begin work as soon as they are delivered. 
3.1.2. We had one sewer break, which was repaired. LS 5 work will begin when the ground thaws. We are awaiting the state license for LS 9. 
3.1.3. Four loads of crushed asphalt will be used for RL 10. 
3.1.4. The first of four demo skidloaders is ready for testing; after we evaluate all four, we will determine the most suitable for BLA. 
3.1.5. Preparation for culvert work on AL 9 will be scheduled. 
3.1.6. Ms. Reineke identified on a map the four lots BLA plans to sell. Proceeds from the sales will go toward bonus projects not proposed by Infrastructure.  
3.2. The committee reviewed the completed 2022 utility rate data plus projected costs and revenue for 2023.
3.3. The approved 2023 capital projects list was noted.

4. New Business 
4.1. *The committee discussed requests to allow members to house farmyard chickens. Mr. Wieringa moved, Mr. Randall seconded, to reject the request for members to house chickens. Motion carried unanimously.
4.2. The committee continued to discuss the list of needed infrastructure projects too costly for dues to cover, noting that retaining the income stream from the WTP loan payments after the loan is retired would be a useful means of funding. The committee will continue working on the project. 

5. Next meeting 6 p.m. Monday, March 6, 2023

6. The meeting adjourned at 7:30 p.m. 
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