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Infrastructure Committee Meeting Minutes
June 5, 2023


1. Mr. Randall called the meeting to order at 6 p.m. 
	
2. Attendance: Richard Randall, John Frost, Jim Wieringa, Mary Reineke, Mike Langford, Carol Goller, Brad Renner (Board Rep), Sandy Battreall (Board member), Troy Weatherby (Managing Director), Steve Felthousen (Guest) 

3. Old Business 
3.1. Status Reports
3.1.1. The WTP upgrade is scheduled for September.
3.1.2. Work on LS 5 is planned for next week. A problem with LS 6 was fixed. 
3.1.3. Road resurfacing is expected in July. 
3.1.4. The one-ton truck needs to be replaced next year. 
3.1.5. Tree removal on RL 9 is expected shortly, before installation of a culvert. 
3.1.6. Constraints on how to improve Coconuts and the pool will be identified before we can develop a more detailed plan.
3.2. YTD utility rate data shows we continue to be on track. The more data we accumulate over time, the better we can identify trends. 
3.3. The committee sent its long-term projects funding request to Finance for their consideration. 
3.4. Docking system components have been ordered. Expected delivery is in August. 
3.5. The gates at the boat ramp have been installed. Mr. Larson will present an update to the community at the next Board meeting.   

4. New Business  ̶  None

5. Next meeting 6 p.m. Monday, July 10, 2023

6. The meeting adjourned at 7:00 p.m.  




