Infrastructure Committee Meeting Minutes

June 5, 2023

- Mr. Randall called the meeting to order at 6 p.m.

- Attendance: Richard Randall, John Frost, Jim Wieringa, Mary Reineke, Mike Langford, Carol Goller, Brad Renner (Board Rep), Sandy Battreall (Board member), Troy Weatherby (Managing Director), Steve Felthousen (Guest)

- Old Business

  - Status Reports

    - The WTP upgrade is scheduled for September.

    - Work on LS 5 is planned for next week. A problem with LS 6 was fixed.

    - Road resurfacing is expected in July.

    - The one-ton truck needs to be replaced next year.

    - Tree removal on RL 9 is expected shortly, before installation of a culvert.

    - Constraints on how to improve Coconuts and the pool will be identified before we can develop a more detailed plan.

  - YTD utility rate data shows we continue to be on track. The more data we accumulate over time, the better we can identify trends.

  - The committee sent its long-term projects funding request to Finance for their consideration.

  - Docking system components have been ordered. Expected delivery is in August.

  - The gates at the boat ramp have been installed. Mr. Larson will present an update to the community at the next Board meeting.

- New Business  ̶  None

- Next meeting 6 p.m. Monday, July 10, 2023

- The meeting adjourned at 7:00 p.m.