Infrastructure Committee Meeting Minutes

May 1, 2023

- Mr. Randall called the meeting to order at 6 p.m.

- Attendance: Richard Randall, John Frost, Jim Wieringa, Mary Reineke, Sandy Battreall, Mike Langford, Carol Goller, Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - Due to supply chain problems, our WTP upgrade is delayed until autumn.

    - LS 5 work will be ongoing.

    - We received a favorable bid for road resurfacing.

    - Tractor repair work needs to be assessed; the tractor is scheduled for replacement next year. The 2011 one-ton truck, scheduled for replacement last year but repaired instead, needs to be replaced next year as well. We’ve already used every attachment for the new skid loader.

    - Work on RL 9 is scheduled for this week. The boat ramp and campground are open.

    - The committee will research options for clubhouse improvements. Mr. Langford noted considerations that need to be factored in. Beach erosion was discussed, an annual concern.

  - The committee rescheduled its long-term projects presentation to Finance for this month.

  - Mr. Wieringa presented detailed research of floating docking systems. The committee reviewed the material at length and stands by its earlier recommendation.

- New Business  ̶  None

- Next meeting 6 p.m. Monday, June 5, 2023

- The meeting adjourned at 7 p.m.