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Infrastructure Committee Meeting Minutes
July 10, 2023


1. Mr. Randall called the meeting to order at 6 p.m. 
	
2. Attendance: Richard Randall, John Frost, Jim Wieringa, Mary Reineke, Mike Langford, Carol Goller, Brad Renner (Board Rep), Sandy Battreall (Board member), Troy Weatherby (Managing Director) 

3. Old Business 
3.1. Status Reports
3.1.1. We have a water leak but so far cannot determine its location. The WTP upgrade is still expected in September.
3.1.2. Work on LS 5 was briefly delayed. A problem with LS 2 was fixed. 
3.1.3. Mr. Weatherby successfully protested three property tax valuations. 
3.1.4. A manhole collapsed on Murray Road and will be repaired. Road resurfacing is expected at the end of July. 
3.1.5. The Chevy Silverado is in the shop. The one-ton truck needs to be replaced, and we are looking into options for tractor repair or replacement.  
3.1.6. Tree removal on RL 9 is complete and culvert installation is projected to be complete later this summer. The committee discussed wave action at CL14.  
3.1.7. Mr. Frost suggested adding lane-striping to the parking lot at the boat ramp to assist people when launching craft.
3.2. YTD utility rate data show we continue to be on track and positive. 

4. New Business
4.1. *The committee discussed two requests for utility hookups. The committee recommends the Board approve those utility requests: one for both water and sewer; and one for water only, with stipulations written into that contract. 
4.2. *The committee elected John Frost as chair and Carol Goller as secretary. The committee requests the Board approve John Frost chair and Carol Goller secretary of the Infrastructure Committee. 

5. Next meeting 6 p.m. Monday, August 7, 2023.

6. The meeting adjourned at 7:45 p.m.  
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