Infrastructure Committee Meeting Minutes

July 10, 2023

- Mr. Randall called the meeting to order at 6 p.m.

- Attendance: Richard Randall, John Frost, Jim Wieringa, Mary Reineke, Mike Langford, Carol Goller, Brad Renner (Board Rep), Sandy Battreall (Board member), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We have a water leak but so far cannot determine its location. The WTP upgrade is still expected in September.

    - Work on LS 5 was briefly delayed. A problem with LS 2 was fixed.

    - Mr. Weatherby successfully protested three property tax valuations.

    - A manhole collapsed on Murray Road and will be repaired. Road resurfacing is expected at the end of July.

    - The Chevy Silverado is in the shop. The one-ton truck needs to be replaced, and we are looking into options for tractor repair or replacement.

    - Tree removal on RL 9 is complete and culvert installation is projected to be complete later this summer. The committee discussed wave action at CL14.

    - Mr. Frost suggested adding lane-striping to the parking lot at the boat ramp to assist people when launching craft.

  - YTD utility rate data show we continue to be on track and positive.

- New Business

  - *The committee discussed two requests for utility hookups. The committee recommends the Board approve those utility requests: one for both water and sewer; and one for water only, with stipulations written into that contract.

  - *The committee elected John Frost as chair and Carol Goller as secretary. The committee requests the Board approve John Frost chair and Carol Goller secretary of the Infrastructure Committee.

- Next meeting 6 p.m. Monday, August 7, 2023.

- The meeting adjourned at 7:45 p.m.