Infrastructure Committee Meeting Minutes

August 7, 2023

- Mr. Frost called the meeting to order at 6 p.m.

- Attendance: John Frost, Jim Wieringa, Mary Reineke, Richard Randall, Mike Langford, Carol Goller, Justin Tegels (Guest), Brad Renner (Board Rep), Sandy Battreall (Board member), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We have not located the water leak we noted last time. The WTP upgrade is expected in September/October.

    - An electrical problem with LS 14 will require OPPD coordination. Work on LS 5 is scheduled.

    - The manhole on Murray Road has been repaired. Road resurfacing is expected this week.

    - Options for a replacement tractor will be sent to Finance and the Board. The security truck was repaired; the one-ton truck needs to be replaced.

    - Culvert installation on RL 9 is projected to be complete later this summer. Minor maintenance issues at the campground and boat ramp courtesy dock were identified.

    - Lanes have been striped at the boat ramp to assist people launching craft.

    - The committee discussed pool concerns and will have a report on estimated replacement costs.

  - YTD utility rate data show we continue to be on track and positive.

  - The new floating docks at the clubhouse have been installed.

- New Business

  - The committee began its preliminary discussion of 2024 Capital Projects.

  - The committee discussed the health/safety and environmental need to monitor copper concentrations in the lake.

- Next meeting 6 p.m. Monday, September 11, 2023.

- The meeting was adjourned at 7:30 p.m.