Infrastructure Committee Meeting Minutes

September 11, 2023

- Mr. Frost called the meeting to order at 6 p.m.

- Attendance: John Frost, Jim Wieringa, Mary Reineke, Steve Felthousen, Justin Tegels, Carol Goller, Brad Renner (Board Rep), Sandy Battreall (Board member), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We are trying to determine the cause of a flow malfunction at our WTP raw water pump house. We also have a water leak, location unknown.

    - LS 5 vault will be placed next week, and OPPD will be present.

    - Road resurfacing has been completed. Sealing the clubhouse parking lot will be scheduled.

    - Options for a replacement tractor will be addressed by Finance and the Board. The one-ton truck needs to be replaced.

    - Culvert installation on RL 9 has begun. The retaining wall at RL 8 needs to be shored up.

    - Gates at the boat ramp will be removed during cold weather.

    - The pool has been closed for the season.

  - YTD utility rate data show we continue to be on track.

  - The committee discussed 2024 Capital Project needs and priorities.

- New Business

  - The committee explored a capital projects revenue timeline.

  - The committee discussed streamlining committee member areas of responsibility.

- Next meeting 6 p.m. Monday, October 2, 2023.

- The meeting adjourned at 8 p.m. area