Infrastructure Committee Meeting Minutes

October 2, 2023

- Mr. Frost called the meeting to order at 6 p.m.

- Attendance: John Frost, Jim Wieringa, Mike Langford, Steve Felthousen, Justin Tegels, Carol Goller, Sandy Battreall (Board member), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We had one water main break which was repaired. We are in process of scheduling the PLC upgrade at our WTP.

    - LS 5 vault was placed and work is progressing toward completion.

    - Sealing the clubhouse parking lot is scheduled for Oct 16.

    - A replacement tractor has been approved by the Board. The one-ton truck is still in the shop.

    - Culvert installation on RL 9 is complete.

    - Buoys and floating docks will be moved for the winter.

  - Individual committee member responsibilities were identified.

  - The committee finished prioritizing its 2024 Capital Project list and will send it to Finance.

- New Business

  - The committee reviewed the 2024 Operations and Maintenance Budget. It too will now go to Finance.

  - The annual dam inspection was performed last week. The written report will be available after some weeks.

- Next meeting 6 p.m. Monday, November 6, 2023.

- The meeting adjourned at 8 p.m.