Infrastructure Committee Meeting Minutes

October 7, 2024

- Mr. Frost called the meeting to order at 6 p.m.

- Attendance: John Frost, Jim Wieringa, Mary Reineke, Justin Tegels, Norm Koester, Carol Goller, Sandy Battreall (Board member), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We had two water line breaks. Maintenance on the south water tower has been scheduled for Oct 16. A furnace for the WTP is being built.

    - Placement of the framework for electrical equipment at LS 9 should be completed next month, and bids for outside work to complete the project are due later this month.

    - The 2011 one-ton truck has been prepared for winter after a seal was replaced. Mr. Weatherby will send the committee the updated vehicle replacement schedule.

    - Road surfacing is planned for the end of the month.

    - There was minor damage to the playground apparatus at RL 7.

    - The repair project for the closed east ramp is on our capital projects list.

    - Winterization at the clubhouse area will be scheduled for later this month.

  - Utility rates were positive for the month and are expected to be on target for the year with very little margin. Rate increases are expected for 2025.

  - We are continuing to work with HEI toward a FEMA grant for the dam project. Piezometer equipment is expected soon and will be installed.

  - *The committee prioritized its 2025 capital projects and reviewed the 2025 operations/maintenance budget. Ms. Goller moved, Ms. Reineke seconded to approve both the 2025 capital projects list and the 2025 operations/maintenance budgets. Motion carried. The next step is for Finance to determine how to fund.

- No new business

- Next committee meeting 6 p.m. Monday, November 4, 2024.

- The meeting adjourned at 7:30 p.m.