Infrastructure Committee Meeting Minutes

November 3, 2025

- The meeting came to order at 6 p.m.

- Attendance: Justin Tegels, Jim Wieringa, Mary Reineke, Norm Koester, Carol Goller, Russ Parmer (Board member), Sandy Battreall (Board rep), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We replaced three valves; one more will be completed this week. Telemetry at the south water tower is now functional.

    - Road repairs along Murray Road from the recent sewer break will be scheduled in a few weeks. Repaving of that area will entail work on one lane such that the seam will lie along the center line.

    - The transmission on the 1997 front end loader failed. The committee will discuss and recommend options after we have full details including costs for transmission repair; replacement with a used machine; replacement with a new machine.

    - AL 8 will be cleaned up.

    - Floating docks will be taken to the southwest cove. The dilapidated dock at the clubhouse will be removed, clearing the area for potential future floating docks.

  - Utility fees were down last month and for the year. No rate increase will be recommended for 2026.

  - Dam Repair

    - *The committee reviewed the invoice from HEI for exploration on the spillway. Ms. Goller moved, Mr. Wieringa seconded, to recommend payment of HEI invoice 78387 for $11,657.50. Motion carried.

    - Piezometer data has been collected, uploaded, and graphed.

  - Culvert Repair

    - HEI expects to produce design plans this week; a special committee meeting to review and discuss details is anticipated shortly afterward.

    - Once the plans are approved, we can send the project out for bid.

  - Aquatic Weed Control

    - The committee continued work on its weed report. Mr. Parmer and Mr. Weatherby will identify general guidelines for cutting areas.

    - The committee discussed equipment, approximate scheduling, manpower requirements, and costs.

    - Findings should be ready to submit to the board early this winter. We will publish the report on the website.

- No new business

- Next regular committee meeting TBA.

- The meeting adjourned at 8 p.m.