Infrastructure Committee Meeting Minutes

February 2, 2026

- The meeting came to order at 6 p.m.

- Attendance: Justin Tegels, Jim Wieringa, Mary Reineke, Norm Koester, Dan Hoins, Carol Goller, Sandy Battreall (Board rep), Troy Weatherby (Managing Director), Eric Stockwell (Guest)

- Old Business

  - Status Reports

    - We had one water break requiring multiple valve shutoffs for repair.

    - We had one sewer complication repaired.

    - The sander was purchased and put to work the very next morning. Mr. Weatherby is still investigating options for front loader repair.

    - Budgeted docks for the clubhouse area have been ordered.

    - The boat ramp building will be reopened when weather is suitable.

    - The brush pile will be reopened in early March.

    - The old dump truck, pump, and trailer slated for sale will be advertised.

  - Utility fees were almost exactly on target for January.

  - Dam Repair

    - No new information from FEMA. Individuals from  HEI will schedule time to investigate the dam and review information known so far.

    - The committee discussed the value of adding more piezometer readouts.

  - Culvert Repair

    - Bids for repair work were scheduled to be opened Feb. 3.

    - We will submit to LPSNRD for partial cost reimbursement when the needed paperwork is complete.

  - Aquatic Weed Management

    - Down payment and operating costs for the weed harvester are in the budget. The deadline to sign the purchase contract is Feb. 17.

    - The committee’s weed report has been posted on the website in the document library.

- New business.

  - Mr. Weatherby reported on the 2026 budget and capital projects list.

  - Mr. Stockwell proposed an idea to offer members an option to sponsor memorial items such as picnic tables or benches at designated areas. The committee will consider further details next month.

- Next regular committee meeting March 2, 2026.

- The meeting adjourned at 8 p.m.