Infrastructure Committee Meeting Minutes

April 6, 2026

- The meeting came to order at 6 p.m.

- Attendance: Justin Tegels, Mary Reineke, Norm Koester, Dan Hoins, Steve Felthousen, Carol Goller, Sandy Battreall (Board rep), Mike Langford (Board president), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We had no water breaks. One pump has been installed at the WTP and another will be, in preparation for the clearwell inspection which is on schedule for this month.

    - A sewer manhole cover on the south side collapsed. Concrete had corroded over time, and the section will need to be built. Inspection of other manholes will be scheduled. A second blower and motor have been replaced at the WWTP; diffusers were cleaned.

    - Mr. Weatherby is still investigating options for front loader repair; we plan to repair rather than replace at this time, given other needed projects currently in the works.

    - Work on the levee extension at the clubhouse has begun. Docks for that area will be delivered soon.

    - The boat ramp arms have been placed.

    - Two buoys were damaged and replaced.

    - Storage at the campground has been terminated.

    - Repair work on the pool will be scheduled.

    - The unused old pump slated for removal will be hauled away.

  - Utility fees were down for March.

  - Memorial bench procedures were approved by the Board; paperwork is available at the office.

  - Mr. Sotak’s replacement representatives from HEI will confer with us about the dam. Mr. Weatherby requested that committee members write and submit questions for them before meeting.

  - Culvert Repair

    - Mr. Langford explained his perspective on the HEI amended proposal and answered questions from the committee.

    - We received a check from LPSNRD for $36,000 for the partial design cost reimbursement; Mr. Weatherby submitted paperwork to LPSNRD for reimbursement for $198K for construction costs.

    - BLA will provide road closure schedule information to the community so people can plan for reroutes.

  - Aquatic Weed Management

    - The weed harvesting machinery will be delivered next week; employees will be trained and operation will begin shortly.

    - BLA will provide supplementary information to the community on the website.

- New business

  - The committee discussed the prudence of installing additional piezometer monitors soon. Cost and specific locations for the next five will be determined for continued discussion next month.

  - Members asking for free dirt should call the office.

  - Spring cleanup day is scheduled for May 16.

- Next regular committee meeting May 4, 2026.

- The meeting adjourned at 7 p.m.