Infrastructure Committee Meeting Minutes

June 1, 2026

- The meeting came to order at 6 p.m.

- Attendance: Justin Tegels, Jim Wieringa, Mary Reineke, Norm Koester, Dan Hoins, Steve Felthousen, Carol Goller, Sandy Battreall (Board rep), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We had no water breaks. The lake level is still down and watering restrictions remain in effect.

    - Repairs at the manhole on BLB are nearing completion;  LS 13 pump, 26 years old, failed. Aged motors for the WWTP will be rebuilt.

    - The road to CL 14 needs minor repair.

    - A south side seawall needs repairs.

    - The retaining wall at the boat ramp will be evaluated.

    - The brush pile was reopened and the burnt truck removed.

    - Repairs to the swimming pool are under way.

  - Aquatic Weed Management

    - The weed harvester has been working its way around the lake. A small ramp for the conveyor will be constructed to improve efficiency in offloading.

    - The May newsletter contains helpful information for the community regarding our aquatic weed equipment and management plan; the newsletter is located in the document library on the website.

  - Culvert Repair

    - Repair work has begun on the project.

    - Road closures in the affected will continue until further notice; a road closure map is available as a news post on the website.

- New business

  - *Ms. Goller moved, Mr. Hoins seconded to confirm the committee’s 5/26/2026 email vote to approve and pay MC Wells invoice # 1 for $60,120.00 [culvert]. The motion carried.

  - Mr. Weatherby  will post an informational article on the website regarding new high-power transmission lines west of US 75 from Plattsmouth to Nebraska City.

- Next regular committee meeting July 6, 2026.

- The meeting adjourned at 7:15 p.m.