Infrastructure Committee Meeting Minutes

August 3, 2026

- The meeting came to order at 6 p.m.

- Attendance: Justin Tegels, Jim Wieringa, Mary Reineke, Norm Koester, Steve Felthousen, Carol Goller, Russ Parmer (Guest), Sandy Battreall (Board rep), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We had no water breaks. Three valve replacements are scheduled for next week.

    - A sewer line needs to be located for a property on Trumbull Terrace.

    - A trash can on AL 18 was temporarily removed.

    - Five offload points for the weed cutter have been established, which should make next year’s work proceed more efficiently.

    - Three benches purchased and donated by the Ladies’ Auxiliary will be placed at the clubhouse playground, RL 10, and AL 18.

    - The committee discussed boat ramp gate arm idiosyncrasies.

    - A buoy has gone on the lam.

  - Utility data show revenue up for July.

  - Aquatic Weed Management

    - The committee discussed the weed harvesting machine to be built, including a few adjustments to the original contract now that we know what will work best at our lake.

    - *Mr. Felthousen moved, Ms. Goller recommended approval of the amended Aquarius contract totaling $396,250.00. Motion carried.

  - Dam Repair

    - A short meeting is scheduled for next week to introduce us to the administrative processes involved with working with FEMA.

    - Next steps will be scheduled soon.

  - Culvert Repair

    - Repair work is progressing, and completion is expected before the end of August.

    - Road closures will continue until the project is completed.

- New business

  - * Ms. Goller moved, Ms. Reineke seconded to approve and pay invoice EJCJC #3 for $215,051.40 [culvert]. Motion carried.

  - Mr. Weatherby presented the annual budget timeline in preparation for the committee’s 2027 project plan deliberations starting next month.

  - Mr. Hoins resigned from the committee. We thank him for his contributions to Infrastructure and Beaver Lake.

- Next regular committee meeting September 8, 2026. The meeting adjourned at 8 p.m.