Appeals Committee Minutes
April 10, 2018

1.  Attendance:
-     Members Present:  Pam Curtis (Vice Chairman), Terry Barnes, Zack Zimmerman, Mike Chaloupka, and Rick Croasdale (Secretary).  
· Members Absent:  Ed Larsen (Chairman), Chuck Sweeney
· Member Vacancies: None
· Staff Present:  Troy Weatherby (Operations Manager), Jim Wieringa (Building Inspector), Dan Maloney (Board Representative)
· Guests Present: Darcy Schatz (Lot 901)

2.   Ms. Pam Curtis opened the meeting at 5pm, introduced the guest, and previewed the Appeal up for discussion.

3.  Old Business:  None

4.  New Business:   Appeal to extend time to complete addition to dwelling on Lot 901.
The original 6 month building permit was issued to Mr. Schatz on 17 Aug 2017 with a completion date calculated from start of foundation of 11 March 2018.  In February 23, 2018 an extension was requested and granted changing the completion date to 30 April 2018.  

Mr. Schatz briefed that difficulties in getting the outside of the structure and landscaping and the ongoing complications due to the abnormal cold temperatures experienced in early spring placed him at risk, especially with concrete work, of making that date and is requesting a further extension for sometime in July 2018.

[bookmark: _Toc530658254][bookmark: _Toc72136272][bookmark: _Toc72147589][bookmark: _Toc89995012][bookmark: _Toc225764854]Building code Q.	LANDSCAPING AND PROPERTY MAINTENANCE, specifies within forty five (45) days after substantial completion of construction of a Dwelling, a Lot Owner shall landscape and thereafter maintain such landscaping on the Lot, including the area between the boundaries of the Lot and road.   

This code was meant to apply to the original completion date of the structure and not to an extension.  

· Based on these facts and the abnormal spring weather, a motion was made by Mr. Terry Barnes to recommend the Board apply this code to the extension date and not the original completion date giving Mr. Schatz another 45 days to complete both the construction and landscaping. This would make the new completion date 14 June 2018.  The motion was seconded by Mr. Mike Chaloupka and passed unanimously.
The committee noticed there is no completion date required for the inside of the dwelling

5.  Election of Committee Officers:  Tabled until the next meeting.

6.  Adjournment:  Ms. Pam Curtis motioned to adjourn, Mr. Croasdale seconded, and the motion was carried unanimously.  Time was 5:35pm.

