Beaver Lake Association Property and Safety Committee

Meeting Minutes of August 1, 2016

Mr. Croasdale called the meeting to order at 7:10 p.m.

Members present: Rick Croasdale, Mary Reineke, Jeff Chandler, Pat Diederich, Sandy Battreall, Chris Jensen, Fred Becker (Board Representative), Troy Weatherby (Managing Director), and Carol Goller

- No agenda additions

- July minutes: no revisions

- Old Business

  - Mr. Weatherby presented the Property Project Status Report:

    - Pond on RL 8 filled, graded, and seeded; east abutment completed

    - Picnic tables on AL 3  and AL 1229 repaired

    - Dock at AL 5 fixed

    - Post at AL 1466 removed; portable dock installed

    - AL 9 has a dead ash tree; AL 1058 has three dead oak trees

    - Grading of hillside access road to RL10 from Beaver Court pending; some widening may be possible

    - Sign and posts at Block F repaired

    - Replacement of posts on RL 7 complete

    - The excavator is at AL 1 for seawall repair

    - Bench on SU 7 repaired

    - Trash cans placed on AL 7 and AL 9

    - Sign and post replaced on RL 12

    - To clearly mark access area boundaries, property line post placement has begun

  - Mr. Weatherby reported that one of our lawn mowers slid into the lake; repairs were effected and the machine appears to run.

  - Mr. Weatherby reported that the new entrance sign should be complete in two weeks.

- New Business

  - The committee discussed plans for the AL 1 seawall area.

  - The committee will conduct its annual lakeside inspection of Association properties in conjunction with next month’s meeting.

  - Cass County will collect used rimless tires for recycling at its facility at 7600 Hwy 50 near Weeping Water on August 2, 3, and 4 between 7 a.m. and 3 p.m.

- Next meeting: 7 p.m. Tuesday, September 6, 2016.

- The meeting adjourned at 8 p.m.