Beaver Lake Association Property and Safety Committee

Meeting Minutes of November 7, 2016

Mr. Croasdale called the meeting to order at 7p.m.

Members present: Rick Croasdale, Mary Reineke, Sandy Battreall, Terry Barnes, Troy Weatherby (Managing Director), and Carol Goller

Members absent: Jeff Chandler, Chris Jensen

- No agenda additions

- October minutes: no revisions

- Old Business

  - Mr. Weatherby presented the Property Project Status Report:

    - Overlay on Beaver Lake Boulevard is complete for the year; road patching is also finished

    - Annual dam inspection was performed; its detailed report will be issued later

    - Shop expansion project: first building extension is complete; work on second building has commenced

    - Storage shed near the Clubhouse is nearly finished

    - Buoys were removed

    - Pool is winterized

    - An Eagle Scout project to power-wash and seal picnic tables has been executed

    - Brush on lot 1487 to be cleared

  - The committee finalized its 2016 Access Area Summary document for posting on the Web site. *Ms. Reineke moved, Ms. Battreall seconded to approve the 2016 Access Area Summary. Motion carried.

  - The committee discussed its Five-year Capital Project Plan. Ms. Reineke moved, Ms. Battreall seconded to approve the 2017 five-year capital project plan as amended. Motion carried.

- New Business

  - The committee discussed the limited visibility of our marquee but advanced no feasible remedy.

  - The committee discussed concerns regarding the recycle trailer. The topic will be revisited at a later time.

- Next meeting: 7 p.m. Monday, December 5, 2016.

- The meeting adjourned at 8 p.m.