Beaver Lake Association Property and Safety Committee

Meeting Minutes of October 3, 2016

Mr. Croasdale called the meeting to order at 7:15 p.m.

Members present: Rick Croasdale, Mary Reineke, Jeff Chandler, Chris Jensen, Sandy Battreall, Troy Weatherby (Managing Director), and Carol Goller

Guests: Terry Barnes, Ed Larsen

- No agenda additions

- September minutes: no revisions

- Old Business

  - Mr. Weatherby presented the Property Project Status Report:

    - Old entry way sign removed and new sign emplaced; the committee thanks Mr. Weatherby for his extended hard work to bring this effort to fruition

    - Repair of seawall, dock placement, and reseeding at AL 1 complete

    - One maple and one sycamore tree transplanted at Pavilion 1

    - Two dead cottonwood trees at Murray Point removed

    - Most materials for shop expansion purchased

    - Shop expansion has begun but original design plan altered for smoother grade and elevation adjustment

    - Cottonwood tree at Milford and Talmadge to be scheduled for removal

    - Pool to be winterized

    - Storage shed to be built near the dumpster at the clubhouse area

    - Washout on Block F to be repaired

    - Dead trees on ALs 9 and 1058 to be removed

  - The committee finalized its Capital Property Project Request List for 2017 (attached); Finance will evaluate the list and recommend its findings to the Board for the 2017 budget.

    - *Ms. Goller moved, Ms. Reineke seconded to approve the 2017 Property and Safety Capital Project Request List. Motion carried.

    - *Mr. Jensen moved, Ms. Goller seconded to approve the 2017 Property and Safety Operation and Maintenance Budget. Motion carried.

  - The committee discussed its five-year capital project plans. Ms. Goller moved, Ms. Battreall seconded to remove from its plan the two pavilions at access areas away from the clubhouse. Motion failed.

  - The committee incorporated changes into its annual Access Area Summary document and will add some new photos before final review.

- New Business

  - Mr. Barnes requested that he join the Property and Safety Committee. *Ms. Reineke moved, Ms. Battreall seconded to recommend Mr. Barnes for appointment to the Property and Safety Committee. Motion carried.

- Next meeting: 7 p.m. Monday, November 7, 2016.

- The meeting adjourned at 8:30 p.m.

Capital Property Project Request List for 2017

- Payment for 2015 truck	  $7,811

- Resurface Roadways		$80,000

- Finish rip-rap on shoreline	$13,500

- Replace sander		  $8,000

- New dock  			$12,000

- Replace clubhouse windows   $11,000

- Improve clubhouse deck	$20,000