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Beaver Lake Association Property and Safety Committee
Meeting Minutes of September 6, 2016


Mr. Croasdale called the meeting to order at 7 p.m. 
	
Members present: Rick Croasdale, Mary Reineke, Jeff Chandler, Pat Diederich, Sandy Battreall, Troy Weatherby (Managing Director), and Carol Goller 

Member absent: Chris Jensen


1. No agenda additions

2. August minutes: no revisions 

3. Old Business
3.1.  Mr. Weatherby presented the Property Project Status Report:
3.1.1. Repair of seawall at AL 1 complete
3.1.2. Dock at AL 1 being installed on schedule 
3.1.3. Property line posts placed on ALs 335, 461, and 453-455
3.1.4. Placement of posts on access lots continuing with ALs 3 and 5 scheduled next 
3.1.5. Old entrance sign removed; new framework to be laid shortly; electrical line then to be emplaced in preparation for the new Beaver Lake sign
3.1.6. Materials for maintenance shop expansion to be purchased soon
3.1.7. Grading of hillside access road to RL10 from Beaver Court pending; some widening may be possible
3.1.8. Washout on Block F to be repaired 
3.1.9. Dead trees on Murray Point and ALs 9 and 1058 to be removed
3.1.10. Possible Dirt Day to be scheduled in a few weeks

4. New Business
4.1.  The committee began discussion of annual project requests; final list of requests to be sent to Finance next month.
4.2.  An Eagle Scout project is planned to power-wash and reseal our picnic tables.   
4.3.  The committee will conduct its annual lakeside inspection of Association properties this evening immediately after meeting adjournment. 

5. Next meeting: 7 p.m. Monday, October 3, 2016.

6. The meeting adjourned at 7:20 p.m. 
