Beaver Lake Association Property and Safety Committee

Meeting Minutes of June 5, 2017

Mr. Croasdale called the meeting to order at 7 p.m.

Members present: Rick Croasdale, Jeff Chandler, Troy Weatherby (Managing Director), Sandy Battreall (Board Representative) and Carol Goller

Members absent: Mary Reineke, Terry Barnes

Guests: Joel Topham, Trevor Dinovo, Mike Chaloupka

- May minutes: no revisions

- Old Business

  - Mr. Weatherby presented the Property Project Status Report:

2.1.1. The pool is open

2.1.2. More sand was placed at the beach

2.1.3. The dock east of the clubhouse has been repaired

2.1.4. Riprap along the east clubhouse shoreline has been placed

2.1.5. Property line posts are being placed on AL 3 & 5

2.1.6. Gaps behind seawall at CL 14 are filled

2.1.7. Boat ramp display case is being created

2.1.8. Drainage in front of lot 1475 has been repaired

2.1.9. Trash rack at Dam Site #1 was cleared

2.1.10. Culverts in front of lot 644 to be cleaned

2.1.11. Power lines are being installed in new maintenance shop sections

2.1.12. Ditch on Byron Road was cleaned

2.1.13. Debris was cleared from the drainage box in the SW cove

2.1.14. Cleanup day May 20 was successful

2.1.15. Access areas are being sprayed for weeds

2.1.16. The dredge has been prepped

  - Two flat-screen TVs are being installed in the clubhouse.

  - Mr. Weatherby will continue to research playground equipment and potential grants.

- New Business

  - *The committee interviewed potential committee members and recommends the Board appoint Joel Topham and Trevor Dinovo to the Property and Safety Committee.

  - The committee will conduct its access area inspection via the lake June 22 at 7 p.m.

- Next meeting 7 p.m. Monday, July 10, 2017.

- The meeting adjourned at 8 p.m.