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Beaver Lake Association Property and Safety Committee
Meeting Minutes of April 3, 2017


Mr. Croasdale called the meeting to order at 7p.m. 
	
Members present: Rick Croasdale, Mary Reineke, Jeff Chandler, Sandy Battreall, Terry Barnes, Fred Becker (Board Representative), Troy Weatherby (Managing Director), and Carol Goller 

1. March minutes: no revisions 

2. Old Business
2.1.  Mr. Weatherby presented the Property Project Status Report:
2.1.1. The brush pile reopened in March
2.1.2. Dead trees on AL 1058 have been removed; the lot has been graded and seeded
2.1.3. The tree stump at Milford and Talmadge has been ground and the yard repaired
2.1.4. Problematic and dead trees at RL 10 removed; the tree at the east end of Brock Lane is scheduled for removal
2.1.5. Dredge preparation has begun 
2.1.6. Power lines are being installed in new maintenance shop sections
2.1.7. The fish regulation sign for AL 3 is ready for placement
2.1.8. Dirt removal at the silt pond on Carol Ct. pending
2.1.9. Drainage in front of lot 1475 to be repaired
2.1.10. Culverts in front of lot 644 to be cleaned
2.1.11. Trash rack at Dam Site #1 to be cleared
2.1.12. New power line for the entrance sign to be placed; sign nearly ready
2.1.13. Electrical outlet outside the clubhouse to be placed
2.2.  Mr. Weatherby will create the framework for a snazzy display case to be placed at the boat ramp.
2.3.  Mr. Weatherby will continue to investigate options and estimates for adding flat-screen TVs to the clubhouse.
2.4. Ms. Battreall presented the results of her research on playground equipment replacement. Mr. Weatherby noted that the clubhouse playground gets extensive use. 
2.5. The committee scheduled its annual access lot walking inspection for May 1 at 7 pm.
 
3. New Business 
3.1. *Mr. Jensen resigned from the committee. Mr. Croasdale requested the Association send a letter of appreciation. 
3.2. *Mr. Croasdale requested the Association send a letter of thanks to Conestoga students for their cleanup work April 5. 
3.3. Ms. Battreall noted erosion problems on CL 14. 

4. Next meeting will be the walkabout: 7 p.m. Monday, May 1, 2017. 

5. The meeting adjourned at 7:45 p.m.  




