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Beaver Lake Association Property and Safety Committee
Meeting Minutes of May 1, 2017


Mr. Croasdale called the meeting to order at 7p.m. 
	
Members present: Rick Croasdale, Mary Reineke, Sandy Battreall, Troy Weatherby (Managing Director), and Carol Goller 

Members absent: Jeff Chandler, Terry Barnes

1. April minutes: no revisions 

2. Old Business
2.1.  Mr. Weatherby presented the Property Project Status Report:
2.1.1. Brush removal is ongoing
2.1.2. Dredge preparation is continuing
2.1.3. Pool preparation is in progress
2.1.4. Dock east of the clubhouse is being repaired
2.1.5. Property line posts are being placed on AL 3 & 5 
2.1.6. Power lines are being installed in new maintenance shop sections
2.1.7. The fish regulation sign on AL 3 has been set
2.1.8. Boat ramp display case is being created
2.1.9. Drainage in front of lot 1475 is being repaired and will be finished soon
2.1.10. Culverts in front of lot 644 to be cleaned
2.1.11. Trash rack at Dam Site #1 to be cleared
2.1.12. Entrance sign is up and powered
2.1.13. Riprap along east clubhouse shoreline will be placed
2.1.14. Beach will get additional sand 
2.1.15. Gaps behind seawall at CL 14 will be filled shortly
2.1.16. Buoys will be situated this week
2.1.17. Cleanup day will be May 20; dumpsters have been ordered
2.1.18. Port-a-potties will be re-sited in a week or so
2.2.  The committee renewed discussion of adding flat-screen TVs in the clubhouse. Mr. Weatherby will continue to investigate options and estimates. 
2.3.  Mr. Weatherby will continue to research playground equipment and potential grants. 
2.4.  The committee will reschedule its annual access lot walking inspection for next month. 
 
3. New Business 
3.1. The committee discussed tree species, conditions, and placement. 
3.2. Mr. Croasdale noted openings for volunteers on the Property and Safety Committee. 

4. Next meeting is tentatively scheduled as the walkabout: 7 p.m. Monday, June 5, 2017. 

5. The meeting adjourned at 7:30 p.m.  



