Beaver Lake Association Property and Safety Committee

Meeting Minutes of March 6, 2017

Mr. Croasdale called the meeting to order at 7p.m.

Members present: Rick Croasdale, Mary Reineke, Jeff Chandler, Sandy Battreall, Terry Barnes, Troy Weatherby (Managing Director), and Carol Goller

Member absent: Chris Jensen

- February minutes: no revisions

- Old Business

  - Mr. Weatherby presented the Property Project Status Report:

2.1.1. The brush pile has reopened

2.1.2. The leaf pile at the brush site has morphed into compost

2.1.3. Grading and seeding on lot 1487 is complete

2.1.4. Cottonwood stump at Milford and Talmadge has been ground; seeding remains

2.1.5. Dredge being prepped for work to start in the northwest cove

2.1.6. Dead trees scheduled for removal on ALs 9 and 1058

2.1.7. Power lines to be installed in new maintenance shop sections

2.1.8. Sign at AL3 to be repaired and reset

2.1.9. Dirt removal at silt pond on Carol Ct. to begin when weather cooperates

2.1.10. Trash rack on Damsite # 1 to be cleared

2.1.11. Back side of the dam to be burned at an appropriate time

  - Mr. Weatherby will continue researching options and estimates for adding flat-screen TVs to the clubhouse.

- New Business

  - Mr. Weatherby will explore potential grants to help replace aging playground equipment at the beach. For further information Ms. Battreall will contact individuals involved in local commercial playground equipment acquisition.

  - The entrance sign sustained major storm damage; Mr. Weatherby will investigate. Mr. Weatherby noted that the marquee was reported missing after the storm as well.

  - Mr. Croasdale presented an updated access area work request list and announced that the committee’s annual walkabout would be scheduled.

  - Mr. Barnes suggested adding an electrical outlet to the outside of the clubhouse.

  - Mr. Weatherby stated that on April 5, Conestoga would send about 80 student volunteers to assist BLA in cleanup along Murray and Rock Bluff Roads and around the clubhouse.

- Next meeting: 7 p.m. Monday, April 3, 2017.

- The meeting adjourned at 7:45 p.m.