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Beaver Lake Association Property and Safety Committee
Meeting Minutes of May 7, 2018 


Mr. Chandler called the meeting to order at 7 p.m. 
	
Members present: Jeff Chandler, Rick Croasdale, Mary Reineke, Joel Topham, Ron Reineke (Board Representative), Troy Weatherby (Managing Director), and Carol Goller 

Members absent: Terry Barnes, Trevor Dinovo

1. March minutes: no revisions 

2. Old Business
2.1.  Mr. Weatherby presented the Property Project Status Report:
 2.1.1. The pool has been prepped and is being filled
 2.1.2. NW and telephone cove silt ponds have been cleaned; southwest cove silt pond is scheduled to follow
 2.1.3. The dredge pipe has been laid 
 2.1.4. Property line posts on AL 3 and 5 are being installed
 2.1.5. Area behind the seawall on CL 14 will be filled
 2.1.6. Sand will be added to the beach
 2.1.7. Power sweeping the parking lot has been accomplished
 2.1.8. Parts of Beaver Lake Boulevard will be shouldered
 2.1.9. Port-a-potties will be placed in some access areas for the summer
2.2.  The committee reviewed the final configuration of new playground equipment which should be installed in June. The project was funded by a homestead split; pavilion fund; Ladies’ Auxiliary; and Fishing Club. The committee thanks the clubs for their generosity. 
2.3.  Asphalt repairs on Beaver Lake Boulevard appear to be holding up. 
2.4.  Mr. Weatherby reported that he has updated the map of the lake. 
2.5.  The oak tree by the clubhouse door is dead and will be removed. Mr. Topham described the disease responsible as well as tree treatments for various diseases. 

3. New Business   ̶̶   Mr. Weatherby reported that the bridge by Damsite #1 on Murray Road will be replaced by a box culvert this summer.

4. Next meeting 7 p.m. Monday, June 4, 2018.  

5. The meeting adjourned at 7:30 p.m.  

