Beaver Lake Association Property and Safety Committee

Meeting Minutes of August 6, 2018

Mr. Chandler called the meeting to order at 7 p.m.

Members present: Jeff Chandler, Rick Croasdale, Mary Reineke, Trevor Dinovo, Sandy Battreall (Board Representative), Troy Weatherby (Managing Director), and Carol Goller

Member absent: Terry Barnes

Guest: Matthew Gall

- May minutes: no revisions

- Old Business

  - Mr. Weatherby presented the Property Project Status Report:

2.1.1. The playground equipment has been emplaced and will be available for use when the border, rock, and mulch are finished

2.1.2. The tube on RL 4 has been cleared after beaver activity

2.1.3. The strobe warning light at the clubhouse has been installed

2.1.4. Wiring and controls for the light pole are complete

2.1.5. The south area of RL 10 has been graded and seeded

2.1.6. Property line posts on AL 3 and 5 will be placed

2.1.7. Trees in the nature preserve will be trimmed

2.1.8. Parts of Beaver Lake Boulevard will be shouldered

  - The committee reviewed its list of suggested repairs to access areas following its lakeside survey last month.

  - The committee’s access area summary document will be considered for revision soon.

- New Business

  - Mr. Gall requested the committee clarify Handbook wording regarding mowing, and agreed to provide suggested language.

  - The committee reviewed, approved, and now forwards Mr. Weatherby’s DCF 254 to the Board. The DCF adds details about the clubhouse strobe light to existing Handbook wake-restriction paragraphs.

  - Joel Topham has resigned from the committee. The committee thanks him for his service.

  - The committee now has one opening.

- Next meeting 7 p.m. Monday, September 10, 2018.

- The meeting adjourned at 8:15 p.m.