Beaver Lake Association Property and Safety Committee

Meeting Minutes of November 4, 2019

Ms. Houston called the meeting to order at 7 p.m.

Members present: Janet Houston, Rick Croasdale, Mary Reineke, Trevor Dinovo, Fred Becker (Board Representative), Troy Weatherby (Managing Director), and Carol Goller

Member absent: Tracy Bohan

- October minutes: Board approved

- Old Business

  - Mr. Weatherby presented the Property Project Status Report:

    - Riprap has been laid on ALs 3, 5, 453, and 454. Replacement trees for those removed on 453 and 454 will be planted in spring.

    - Road patching from Weeping Water Court to Forest Lane has begun. Completion of blacktopping on that stretch is expected soon.

    - Placing concrete pipes for fish structure at approved locations should be finished this week.

    - Winterization has been accomplished with the pool; irrigation system; campground; and boat ramp building. The last will get additional work through the winter.

    - The dredge has been removed for the year.

    - Mowers have been power-washed and winterized.

    - Sanders and plows have been serviced/prepared for operation.

    - Brush at the brush pile has been re-stacked.

    - The dead tree on AL 9 has been removed.

    - The old, unused bus shelter on Murray Road has been removed.

  - Mr. Weatherby will make a correction to the 2020 Property O&M budget to include another fall cleanup day.

- New Business

  - Mr. Chandler has resigned from the committee. The committee thanks him for his service, Property and Safety now has one opening.

  - Committee members signed their understanding of Committee Operating Procedures and relevant BLA constraints for committees per the Handbook.

  - The committee began its process for de-conflicting areas of the Handbook that relate to Property and Safety matters.

- The meeting adjourned at 8 p.m.

- Next meeting 7 p.m. Monday, December 2, 2019.