Beaver Lake Association Property and Safety Committee

Meeting Minutes of July 1, 2019

Ms. Houston called the meeting to order at 7 p.m.

Members present: Janet Houston, Rick Croasdale, Mary Reineke, Tracy Bohan, Fred Becker (Board Representative), Troy Weatherby (Managing Director), and Carol Goller

Members absent: Jeff Chandler, Trevor Dinovo

- June minutes: Board approved

- Old Business

  - Mr. Weatherby presented the Property Project Status Report:

    - Pavilions were painted

    - Property line posts on AL 3 & 5 are being placed

    - Beaver Lake Boulevard is being shouldered

    - Brush cutting is ongoing

    - Riprap will be placed on AL 3, 5, 453, and 454

    - Dam at RL 4 is being re-rocked and refaced

    - Driveway and parking lot on CL 14 is being rebuilt

    - Committee-identified problems on access areas are being repaired

    - Member-donated floating platforms to be repaired and placed temporarily on AL 1466

  - The committee asked Mr. Weatherby to have the clubhouse east and south doors tinted to mitigate glare.

  - A second Cleanup Day is scheduled for September 7.

- New Business

  - The committee mentioned some potential capital improvements for its annual request list.

  - Mr. Croasdale observed bowing of the seawall at RL 8; Mr. Weatherby is assessing the best repair solution.

  - The committee noted concerns about impatient drivers behind mowing crews. Mr. Weatherby related the procedures in place for employees regarding roadway safety and courtesy.

  - Ms. Houston noted that an employee repaired damage at the dock by the dam.

  - The committee addressed drainage concerns at various locations.

  - Mr. Weatherby commended four lifeguards for quick action involving a child at the beach. The committee suggested public recognition for the lifeguards.

- Next meeting 7 p.m. Monday, August 5, 2019.

- The meeting adjourned at 8 p.m.