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Members Present:

 Jim Wieringa (Committee  Chairman) Sandy Battreall (Beaver Lake Board Representative), Troy Weatherby, (Operations Manager), Ramon Fusaro, Pat Diederich, Joe Penner, Dale Long, and Mike Pfeiffer were in attendance.  Joe Penner and Ron Russell were absent.  The March minutes and the agenda were reviewed and approved.     
- New Business: None
Old Business:  


- Last month there were no water or sewer line breaks.  Water used for flushing the free chlorine analyzer at the Alternate Drinking Water Supply Building was estimated at 11,200 gallons (gal).  
-  Projects completed last month were:

1) Opened boat ramp building. 

2) Programmed new Variable Frequency Drives. 

3) Troy and 2 other personnel attended pool certification class 
4) Components for Lift Station 7 new control panel and generator hook-up are on hand.   Installation will start in 1 to 1 ½ weeks.  Planned completion is mid may.

- Projects scheduled for this month: 
\
1) Open campground building this Friday.

2) Owner removed 6 to 7 feet of soil on lot 169.  Will lower sewer risers on lot           accordingly.  
3) Start  installation of the last 22 meter pits.  
4) Provide sewer line to new house at Lake Ridge.

Next Meeting:

The next meeting is scheduled for 6:00 PM on 4 May 2015.  The meeting adjourned at 6:58.
