Beaver Lake Association Utility Meeting Minutes

July 1, 2019

Members present: Jim Wieringa (Chair) Bill Haney, Troy Weatherby (Managing Director) Phil Lamoureux, John Frost, Jim Claypool, Tom Barry, Richard Randal and Bill Barret (Board Rep)

Members absent: none

1. No agenda additions, approved unanimously.

2. June minutes: no revisions, approved.

3. Old Business.

3.1 Monthly report of the utility functions and projects.

4. New Business

4.1 Removal of nonfunctional yard hydrants almost complete. 1 remaining.

4.2 Scoping of LS7 for not sufficiently pumping is scheduled in two weeks.

4.3 Getting components to finish replacing main valves in front of South water tower. Scheduling painting of tower.

4.4 Employees are very satisfied with biobarge. Work can be done safely and efficiently.

Meeting adjourned at 7:00 pm

Next meeting: August 5, 2019 at 6:00 pm