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A.  Attendance:

	1.  Members Present:  Mr. Terry Barnes (Chairperson), Mr. Chuck Sweeney, Mr. Steve Oiness, and Mr. Rick Croasdale (Secretary)
 
	2.  Members Absent: Mrs, Pam Curtis (Vice Chairperson), Mr. Mike Chaloupka, and Mr. Zack Zimmerman 

	3.  Committee Vacancies: None

	4.  Staff Present:  Mr. Jim Wieringa (Building Inspector), Mr. Troy Weatherby (Managing Director), Mr. Jeff Miller (Board Representative)

	5.  Staff Absent: None 

	6.  Guests Present: Ms. Geri Koehler and Mr. John Morrical

B.   Mr. Terry Barnes opened the meeting at 6:00 pm and stated that three variance requests to the Beaver Lake rules would be presented this month.  Two to extend construction time and one to allow a  sanitary connection for a boathouse.

C.  New Business:  

Variance 1:  Requested by Ms. Geri Koehler, 1210 Murray Point, Lot 1073 for an extension of permit #96202 from the 18 March 2020 deadline to allow him to complete the deck in accordance with Beaver Lake Rules

a.  Factors on the case:  As related by Ms. Koehler

(1)  The deck is a replacement of a failing deck on her dwelling
(2)  They changed the wood type to treated which caused a delay 
(3)  She changed contractors, the new one stated he could complete the project by the end of March depending on weather.
(4)  This request came to Appeals before the deadline of 18 March was reached

    * b.  Discussion and Motion:  After consideration of the facts Mr. Chuck Sweeney motion to recommend the Board approve an extension to 18 May 2020 with retroactive fines should it not be completed by then.  The motion was seconded by Mr. Croasdale and was passed by the committee.

Variance 3:  Requested by Mr. Jerry LeBeau, not present, 902 Murray Drive, lot 216 for a 2.5 month extension, from 29 March 2020 to 15 June 2020 of permit #96098 to allow him to complete the landscaping in accordance with Beaver Lake Rules.

a.  Factors on the case:  As related by Mr. LeBeau’s request. 

(1)  The extension was needed to complete the landscaping on the premisis.
(2)  Extension was required due to weather conditions.

*  b.  Discussion and Motion:  After consideration of the facts Mr. Croasdale motioned to recommend the Board approve the 2.5 month extension to 12 June 2020 with retroactive fines is not completed by then.  The motion was seconded by Mr. Sweeney and was passed by the committee.

Variance 3:  Requested by Mr. John and Deanna Morrical,  Lot 1073-A for a variance to allow a sanitary hookup of his boathouse on that lot to the Beaver Lake waste distribution system (WDS).  

a.  Factors on the case:  As related by Mr. Morrical 

(1)  The boathouse was constructed in the mid 70’s and the WDS connection and bathroom would be greater than 50’ from the water as required by the State of Nebraska.’
(2)  There is a water hydrant on the property but no dwelling
(3)  All state and federal regulations would be satisfied should a WDS be allowed.
(4)  No precedence has been set concerning boathouses being connected to the WDS, but it has been addressed in the past.
(5)  Most boathouses at Beaver Lake will not meet the State sanitary regulations so this request would probably have limited ability to set a precedence.
(6)  There are pros and cons associated should this request be approved which were discussed.

*   b.  Discussion and Motion:  After consideration of the facts and pros and cons, Mr. Sweeney motioned to recommend the Board to deny the request.  The motion was seconded by Mr. Oiness and the vote was tied meaning the recommended from the committee would be to to deny.

 c. The committee discussed the potential for the Board to review modifying the ordinance to allow such connections going forward with the handbook review effort in progress.

D.  Old Business:  Review of Handbook:  The members present discussed several changes to the By-Laws and Building Code submitted to date and decided to meet each week starting next week on a day and time to be determined by the whole committee to review them as well as the entire handbook and offer recommendations to the Board with their findings.
.
E.  Adjournment:  A motion was made at  7:25 pm to adjourn, seconded, and approved.
