Infrastructure Committee

Meeting Minutes

February 1, 2021

- Mr. Randall called the meeting to order at 6 p.m.

- Attendance

  - Present: Richard Randall, Jim Wieringa, John Frost, Mary Reineke, Tracy Bohan, Joe Ruppert, Carol Goller, Tom Barry (Board Rep), Russ Parmer (Board Member), Bill Barrett (Board Member), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We had a water distribution system halt in processing, leading to some freezing; a valve malfunction; and a line break. All were corrected, and none inconvenienced the membership.

    - Work on LSs 4 and 6 will be continued when the ground thaws. LS 1 work will be reviewed with an engineering firm this week. OPPD will do electrical work on LS 9.

    - Road blacktopping is anticipated by May. Heavy snow removal incurred no near misses, equipment failures, or interruptions.

    - *The backhoe hydraulic cylinder that was recently replaced has failed, and the backhoe needs other repairs as well. Mr. Weatherby presented a budgeting option to replace the backhoe this year. Mr. Wieringa moved, Ms. Reineke seconded to recommend replacing the backhoe this year. The motion carried.

    - The committee will review the utility rate structure when the latest figures have been compiled.

    - The informational article about water treatment will appear in the next newsletter.

    - Mr. Randall kicked off the committee’s cost/benefit analysis for sewage sludge. The study is expected to last several months.

- New Business

  - The committee welcomes Mr. Ruppert.

  - The committee will determine next month where to place a new dock.

  - Mr. Parmer and Mr. Barrett detailed concerns about boat ramp congestion. Mr. Parmer asked the committee to consider solutions.

- Next meeting 6 p.m. Monday, March 1, 2021.

- The meeting adjourned at 7:45 p.m.