Infrastructure Committee

Meeting Minutes

March 1, 2021

- Mr. Randall called the meeting to order at 6 p.m.

- Attendance

  - Present: Richard Randall, Jim Wieringa, John Frost, Mary Reineke, Tracy Bohan, Joe Ruppert, Carol Goller, Tom Barry (Board Rep), Fred Becker (Board Member), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - We had a water line break that was readily repaired.

    - Work on LSs 4 and 6 will be continued soon. LS 1 work was reviewed with another engineering firm this week. The bio-barge project is proceeding well.

    - Road blacktopping will be scheduled.

    - No vehicle or equipment breakdowns occurred. Mr. Becker provided the Board’s perspective about the backhoe.

    - The utility rate data show we are on track as expected; ahead, not in arrears.

    - The committee postponed discussion on the sewage sludge disposal cost/benefit analysis; a special session will be scheduled to work exclusively on it.

    - The committee discussed several ideas to alleviate congestion at the boat ramp.

- New Business

  - The committee recommends placing a new dock on CL 14.

  - Mr. Weatherby supplied a schematic of the WWTP.

- Next meeting 6 p.m. Monday, April 5, 2021 (at the WWTP, weather permitting).

- The meeting adjourned at 7:30 p.m.