Infrastructure Committee Meeting Minutes

May 3, 2021

- Mr. Randall called the meeting to order at 6 p.m.

- Attendance

  - Richard Randall, Jim Wieringa, John Frost, Mary Reineke, Tracy Bohan, Sandy Battreall, Carol Goller, Tom Barry (Board Rep), Fred Becker (Board Member), Troy Weatherby (Managing Director)

- Old Business

  - Status Reports

    - There were no new water line breaks or system malfunctions.

    - Work on LSs 4 and 6 are on track, and repairs to LS 7 are complete subject to additional review. LS 1 retrofit components have been ordered, and the tank for WT1 has been delivered.

    - Road blacktopping and patching has been completed. AC unit installation for the clubhouse and WWTP will be scheduled.

    - No vehicle or equipment breakdowns occurred.

    - No dock will be placed on CL 14 until we have a solution to protect it from waves and ice.

    - A dam inspection will be scheduled soon.

    - Sand erosion at the beach was discussed and several potential solutions considered. The committee will devote more time to develop a long-term plan.

    - Spring pool repair work has begun.

    - The utility rate data show we continue to be on track.

    - The committee will send to Finance the question of funding a backhoe either (a) this year with target of ~$70K + ~$17K trade-in, or (b) ~$10K repairs this year with replacement in 2022 as scheduled.

- New Business

  - The committee discussed ways to improve budgeting for major projects.

  - Next month the committee will begin to prioritize projects using a risk analysis matrix.

- Next meeting 6 p.m. Monday, June 7, 2021.

- The meeting adjourned at 7:30 p.m.